# Phase 4 – Change Request (Tuition Class Management System)

## 1. Change Description

- Following the end of the system design stage, a request came in to include an Online Fee Payment function in the Tuition Class Management System. This would mean students – or their parents – could pay fees via the system, rather than the admin having to record payments by hand.

## 2. Impact Analysis

- This change that’s been asked for would substantially affect the project, as system design is already finished. Agreeing to it would mean:

- Altering the current requirements documents;

- A re-design of the system’s structure, and of the database, to hold online payment information;

- Extra user interface displays for dealing with payments;

- Linking to external payment services;

- A longer time to develop, and a bigger project price.

- The planned Waterfall method would be broken by this.

## 3. Risk Analysis

- If the change is accepted, these risks are seen:

- Risks to do with security when handling online money;

- The possibility of payment problems and of data not matching up;

- Greater system difficulty;

- A later project hand-in.

## 4. Decision

- After looking at the effects and dangers, the request for the change is turned down.

- Because the project is past the design stage, to accept it would go against what the Waterfall approach stands for and would be bad for the schedule, the money, and how solid the system is.